TEST PLAN

Fashion E-commerce Web Application

Prepared in conformance with IEEE Std 829-1998 (Standard for Software Test Documentation)

Document ID: TP-FEC-001

Version: 1.0

Application URL: https://fashion-ecommerce-we-lunb.bolt.host

Date: September 21, 2026

Status: Draft — Pending Review & Approval

# Table of Contents

1. Test Plan Identifier	3

2. Introduction	3

3. Test Items	4

4. Features to be Tested	4

5. Features Not to be Tested	6

6. Approach	7

7. Item Pass/Fail Criteria	8

8. Suspension Criteria and Resumption Requirements	9

9. Test Deliverables	10

10. Testing Tasks	11

11. Environmental Needs	12

12. Responsibilities	13

13. Staffing and Training Needs	14

14. Schedule	15

15. Risks and Contingencies	16

16. Approvals	17

# 1. Test Plan Identifier

| Field | Value |
| --- | --- |
| Document ID | TP-FEC-001 |
| Document Title | Test Plan — Fashion E-commerce Web Application |
| Version | 1.0 |
| Status | Draft |
| Standard Followed | IEEE Std 829-1998, Standard for Software Test Documentation |
| Related Document | Fashion_Ecommerce_QA_User_Stories_PRD.pdf (60 QA user stories, v1.0) |
| Application Under Test (AUT) | https://fashion-ecommerce-we-lunb.bolt.host |
| Prepared For | QA Test Team / Testers |

# 2. Introduction

## 2.1 Purpose

This Test Plan defines the scope, approach, resources, and schedule for end-to-end testing of the Fashion E-commerce web application prior to release to end users. It operationalizes the 60 QA user stories captured in the companion PRD (Fashion_Ecommerce_QA_User_Stories_PRD.pdf) into a structured, IEEE 829-conformant test plan that testers and stakeholders can use to plan, execute, track, and sign off on testing.

## 2.2 Project / Application Background

The Application Under Test (AUT) is a fashion e-commerce storefront hosted at https://fashion-ecommerce-we-lunb.bolt.host. It provides account registration and authentication, product discovery (search, browse, filter), product detail viewing, cart management, checkout and payment, order tracking, returns/refunds, account management, and supporting notification and promotional features. The application is a client-rendered single-page application (SPA).

## 2.3 References

- IEEE Std 829-1998 — IEEE Standard for Software Test Documentation

- Fashion_Ecommerce_QA_User_Stories_PRD.pdf — 60 user stories with acceptance criteria and priority, grouped into 10 functional modules

- Application Under Test: https://fashion-ecommerce-we-lunb.bolt.host

# 3. Test Items

The following items (components/modules of the AUT) are subject to test under this plan. Version references correspond to the build deployed at the target URL at the time of test execution; the specific build/commit identifier should be recorded by the test team at the start of each test cycle.

| Test Item | Description | Version/Build |
| --- | --- | --- |
| Web Application (Frontend) | Fashion e-commerce storefront (client-rendered SPA) | Latest deployed build at target URL |
| Authentication Module | Registration, login, social login, password reset, logout, session handling | Latest |
| Product Catalog & Search | Home page, category browse, search, autocomplete, filters, sorting, pagination | Latest |
| Product Detail Page (PDP) | Variant selection, stock display, reviews, recommendations, wishlist toggle | Latest |
| Cart Module | Add/update/remove items, promo codes, order summary calculations | Latest |
| Checkout & Payment Module | Address entry, shipping method, payment gateway integration, order confirmation | Latest |
| Order Management | Order history, tracking, cancellation, returns/exchange, refunds, invoices | Latest |
| Account Management | Profile, saved addresses, saved payment methods, wishlist management | Latest |
| Notifications & Promotions | Order status emails/SMS, newsletter, stock alerts, promotional pricing display | Latest |

# 4. Features to be Tested

All features below are in scope for this test cycle and trace directly to the 60 user stories defined in the companion PRD. Full acceptance criteria for each story are maintained in Fashion_Ecommerce_QA_User_Stories_PRD.pdf and should be used to derive detailed test cases.

| # | Module / Feature Area | User Story IDs | Key Functionality Covered |
| --- | --- | --- | --- |
| 1 | Account Registration & Authentication | US-01 – US-07 | Registration, login, social login, password reset, logout, session timeout, guest checkout |
| 2 | Home Page, Navigation & Content | US-08 – US-11 | Homepage content, main navigation, breadcrumbs, footer/policy links |
| 3 | Product Discovery: Search, Browse & Filters | US-12 – US-17 | Keyword search, autocomplete, filters, sorting, pagination, grid/list view |
| 4 | Product Detail Page (PDP) | US-18 – US-24 | Product info display, variant selection, stock status, reviews, recommendations, image zoom, wishlist |
| 5 | Shopping Cart | US-25 – US-31 | Add/update/remove items, persistence, order summary math, promo codes, shipping estimate |
| 6 | Checkout & Payments | US-32 – US-39 | Address, shipping method, payment methods, order review, confirmation, duplicate-charge prevention, data security, gift cards |
| 7 | Orders, Tracking, Returns & Cancellations | US-40 – US-45 | Order history, tracking, cancellation, returns/exchange, refund status, invoices |
| 8 | Account Management | US-46 – US-49 | Profile updates, saved addresses, saved payment methods, wishlist management |
| 9 | Notifications, Promotions & Content | US-50 – US-53 | Order notifications, newsletter subscription, promotional pricing, back-in-stock alerts |
| 10 | Cross-Cutting: Performance, Security, Compatibility & Accessibility | US-54 – US-60 | Responsiveness, page performance, browser compatibility, accessibility, security (XSS/SQLi/CSRF), network-failure handling, error pages |

# 5. Features Not to be Tested

The following are explicitly out of scope for this test cycle:

- Backend/admin console functionality (inventory management, CMS, order-fulfillment back office) — not exposed to the tester via the public storefront URL.

- Third-party payment gateway's internal processing logic — only the AUT's integration points (request/response handling, UI states) are tested; the gateway itself is assumed certified by its provider.

- Courier/logistics provider systems beyond validating that tracking data received from them displays correctly in the AUT.

- Load/stress testing at production-scale concurrency, unless a dedicated performance test cycle is separately scoped (see Section 6.3).

- Native mobile applications (iOS/Android apps), if any exist separately from the responsive web application.

- Penetration testing beyond baseline input-validation checks in US-58; a formal security audit is recommended as a separate engagement.

- Marketing/analytics tag accuracy (e.g., verifying specific analytics platform event firing).

# 6. Approach

## 6.1 Overall Strategy

Testing will follow a black-box, requirements-based approach driven directly by the 60 user stories and their acceptance criteria. Each acceptance criterion will be converted into one or more test cases covering positive, negative, and edge-case conditions. Testing proceeds in priority order (Critical → High → Medium → Low) as defined in Section 7, with all Critical-priority stories fully passing before the build is considered release-candidate.

## 6.2 Test Levels & Types

- Functional Testing — verifying each user story's acceptance criteria against the live application.

- Regression Testing — full purchase-funnel smoke pass (register/login → search → PDP → cart → checkout → payment → confirmation) after every new deployment.

- Usability Testing — navigation clarity, layout consistency, responsive behavior (US-08–US-11, US-54).

- Compatibility Testing — cross-browser (Chrome, Safari, Firefox, Edge) and cross-device (desktop, tablet, mobile) verification (US-54, US-56).

- Security Testing — baseline checks for XSS, SQL injection, CSRF, secure data transmission, and exposure of sensitive data (US-38, US-58).

- Accessibility Testing — keyboard navigation, screen-reader compatibility, color contrast (US-57).

- Performance Testing (spot-check) — page load times for homepage, listing, PDP, and checkout (US-55).

- Data/Calculation Validation — manual verification of cart, tax, shipping, discount, and refund math (US-29, US-44).

## 6.3 Test Design Technique

Test cases will be derived using equivalence partitioning and boundary value analysis for form inputs (e.g., quantity, coupon codes, payment fields), and scenario-based testing for end-to-end flows (e.g., full checkout, return/refund cycle). Exploratory testing will supplement scripted cases, particularly around the SPA's dynamic state handling.

## 6.4 Entry Criteria

- Build deployed and accessible at the target URL without blocking errors on load.

- Test environment configured per Section 11.

- Test cases derived from all 60 user stories have been authored and reviewed.

## 6.5 Exit Criteria

- 100% of planned test cases executed.

- 100% of Critical-priority user story test cases passed.

- No open Critical or High severity defects (see Section 7 for defect severity definitions).

- All Medium/Low defects triaged, with sign-off from stakeholders on any deferred to a later release.

# 7. Item Pass/Fail Criteria

## 7.1 Pass/Fail by Priority Tier

Each user story is assigned a priority tier (Critical, High, Medium, Low) as defined in the companion PRD. Pass/fail thresholds for release readiness are:

| Priority | User Story IDs | Pass/Fail Criteria |
| --- | --- | --- |
| Critical | US-02, US-12, US-19, US-25, US-29, US-32, US-34, US-36, US-37, US-38, US-58 | 100% pass required. Zero tolerance for defects affecting authentication, checkout, payment, order confirmation, or security. |
| High | US-01, US-04, US-07, US-14, US-18, US-20, US-26, US-27, US-30, US-33, US-35, US-40, US-42, US-43, US-54 | 100% pass required, or documented, stakeholder-approved workaround/deferral. |
| Medium | US-03, US-05, US-06, US-09, US-13, US-15, US-16, US-21, US-24, US-28, US-31, US-41, US-44, US-46, US-47, US-48, US-49, US-50, US-52, US-55, US-56, US-57, US-59 | ≥95% pass rate acceptable; failures logged and triaged before release. |
| Low | US-10, US-11, US-17, US-22, US-23, US-39, US-45, US-51, US-53, US-60 | ≥90% pass rate acceptable; failures may be deferred to a subsequent release with stakeholder sign-off. |

## 7.2 Defect Severity Classification

| Severity | Definition | Required Action |
| --- | --- | --- |
| Critical (S1) | Application crash, data loss, security breach, payment failure, or complete blockage of the purchase funnel. | Immediate — testing suspended (see Section 8) until fixed or a decision is made. |
| High (S2) | Major feature broken with no workaround (e.g., filter returns wrong results, cart total miscalculates). | Must be fixed before release. |
| Medium (S3) | Feature partially broken or workaround exists (e.g., sort order incorrect on one option). | Should be fixed before release; may be deferred with approval. |
| Low (S4) | Cosmetic/minor issue with no functional impact (e.g., misaligned icon, minor copy typo). | May be deferred to backlog. |

# 8. Suspension Criteria and Resumption Requirements

## 8.1 Suspension Criteria

Testing will be suspended, in whole or for the affected module, if any of the following occur:

- A Critical (S1) defect blocks execution of more than 20% of planned test cases (e.g., checkout is completely inaccessible).

- The test environment/build becomes unavailable or unstable (e.g., site returns persistent 500 errors).

- A security vulnerability is discovered that poses risk of data exposure (testing of the affected area stops immediately and is escalated).

- Test data or required third-party sandbox integrations (e.g., payment gateway test mode) become unavailable.

## 8.2 Resumption Requirements

- The blocking defect has been fixed and a new build deployed to the test environment.

- The test team has re-verified the fix via a targeted smoke test of the affected area.

- Any test cases executed against the unstable build are re-run to confirm validity of prior results.

- Resumption is communicated to all stakeholders with an updated schedule impact assessment, if applicable.

# 9. Test Deliverables

| Deliverable | Timing | Owner |
| --- | --- | --- |
| Test Plan (this document) | Before test execution begins | QA Lead |
| Test Case Specifications (derived from all 60 user stories) | Before test execution begins | QA Team |
| Fashion_Ecommerce_QA_User_Stories_PRD.pdf | Delivered (baseline input to this plan) | QA Lead |
| Test Execution Logs / Test Run Reports | Ongoing, per test cycle | Testers |
| Defect Reports (logged in tracking tool, tagged to User Story ID) | Ongoing, as found | Testers |
| Test Summary Report (results, pass/fail rates, open defects) | End of each test cycle | QA Lead |
| Traceability Matrix (User Story → Test Case → Result) | End of each test cycle | QA Lead |
| Release Readiness / Sign-off Report | Before release | QA Lead / Stakeholders |

# 10. Testing Tasks

| # | Task | Responsible |
| --- | --- | --- |
| 1 | Review PRD / user stories and finalize test scope | QA Lead |
| 2 | Author detailed test cases from all 60 user stories' acceptance criteria | QA Team |
| 3 | Set up test environment, test data, and test accounts (Section 11) | QA Team / DevOps |
| 4 | Execute Critical-priority test cases (auth, cart, checkout, payment, security) | Testers |
| 5 | Execute High-priority test cases | Testers |
| 6 | Execute Medium- and Low-priority test cases | Testers |
| 7 | Execute cross-browser and cross-device compatibility pass | Testers |
| 8 | Execute accessibility checks | Testers |
| 9 | Log, triage, and retest defects | Testers / QA Lead / Dev Team |
| 10 | Execute full regression/smoke pass on final candidate build | Testers |
| 11 | Compile Test Summary Report and Traceability Matrix | QA Lead |
| 12 | Conduct release readiness review and obtain sign-off | QA Lead / Stakeholders |

# 11. Environmental Needs

## 11.1 Hardware / Devices

- Desktop/laptop workstations (Windows and macOS)

- At least one Android device (or emulator) and one iOS device (or simulator)

- Tablet device or emulator for mid-size breakpoint coverage

## 11.2 Software / Browsers

- Google Chrome (latest and latest-1)

- Mozilla Firefox (latest)

- Apple Safari (latest, macOS/iOS)

- Microsoft Edge (latest)

## 11.3 Test Data & Accounts

- Set of test user accounts (new/unregistered, existing registered, locked-out) for authentication testing

- Test product catalog data covering in-stock, low-stock, and out-of-stock variants

- Valid, expired, and invalid promo/coupon codes

- Payment gateway sandbox/test-mode credentials and test card numbers (success and decline scenarios)

- Test shipping addresses covering domestic and, if applicable, international destinations

## 11.4 Tools

- Defect/test management tool (e.g., Jira, Azure DevOps, TestRail) for logging test cases, runs, and defects

- Browser developer tools for console/network inspection (security and performance checks)

- Accessibility evaluation tool (e.g., axe, WAVE) for US-57

- Screen reader (e.g., NVDA, VoiceOver) for manual accessibility verification

## 11.5 Environment / Access

- Stable access to the target URL: https://fashion-ecommerce-we-lunb.bolt.host

- Network conditions simulation capability (throttling) for US-59 (network-interruption handling)

- Email/SMS inbox access for verifying order and account notifications

# 12. Responsibilities

| Role | Responsibilities |
| --- | --- |
| QA Lead | Own the test plan; prioritize scope; review test cases; triage defects; produce summary reports; drive release sign-off. |
| Testers / QA Engineers | Author and execute test cases; log defects with clear repro steps; retest fixes; report status. |
| Development Team | Fix defects; provide builds; support root-cause investigation for blocking issues. |
| Product Owner / Business Stakeholder | Clarify requirements/business rules; approve deferrals of non-Critical defects; grant final release sign-off. |
| DevOps / Environment Owner | Provision and maintain the test environment and required sandbox integrations (e.g., payment gateway test mode). |

# 13. Staffing and Training Needs

## 13.1 Staffing

- 1 QA Lead (test planning, coordination, reporting, sign-off)

- 2–3 Testers/QA Engineers (test case authoring and execution across functional, compatibility, and accessibility testing)

- Development support on-call for defect triage and fixes during the test cycle

## 13.2 Training Needs

- Walkthrough of the live application to align testers on actual screens/flows before execution begins (the companion PRD was authored from standard e-commerce best practice and should be validated against the live site first).

- Familiarization with the defect/test management tool in use.

- Basic training on the payment gateway's sandbox/test-mode behavior and test card numbers.

- Accessibility testing tool training (axe/WAVE, screen reader basics) for testers unfamiliar with WCAG checks.

# 14. Schedule

The following is a proposed relative schedule (working days from test-cycle start) and should be adjusted against actual sprint/release dates.

| # | Activity | Timeframe | Owner |
| --- | --- | --- | --- |
| 1 | Test planning & test case authoring (all 60 stories) | Day 1 – Day 3 | QA Team |
| 2 | Environment & test data setup | Day 2 – Day 3 | QA Team / DevOps |
| 3 | Critical-priority test execution (auth, cart, checkout, payment, security) | Day 4 – Day 5 | Testers |
| 4 | High-priority test execution | Day 6 – Day 7 | Testers |
| 5 | Medium- & Low-priority test execution | Day 8 – Day 9 | Testers |
| 6 | Cross-browser / cross-device / accessibility pass | Day 9 – Day 10 | Testers |
| 7 | Defect retesting & regression pass | Day 11 – Day 12 | Testers |
| 8 | Test summary reporting & release readiness review | Day 13 | QA Lead / Stakeholders |

# 15. Risks and Contingencies

| Risk | Likelihood | Impact | Contingency / Mitigation |
| --- | --- | --- | --- |
| Companion PRD's assumed flows differ from the live application's actual UI/business rules | Medium | High | Validate the live site against the PRD before execution begins; update test cases for any deviation found. |
| Payment gateway sandbox unavailable or unstable during test window | Low | High | Confirm sandbox availability ahead of schedule; have a fallback test-mode account ready. |
| Limited device/browser coverage due to hardware availability | Medium | Medium | Use browser/device emulation or cloud device-farm tools (e.g., BrowserStack) as a supplement. |
| Critical defects found late in the cycle compress the remaining schedule | Medium | High | Front-load Critical/High-priority testing early (Section 14); maintain daily defect triage. |
| Test data (stock levels, promo codes) changes underneath testers due to a shared/live environment | Medium | Medium | Use a dedicated, isolated test/staging environment where possible; coordinate data resets. |
| Incomplete requirements for edge cases not covered by the 60 stories | Low | Medium | Use exploratory testing to supplement scripted cases; log new stories/defects as discovered. |

# 16. Approvals

This Test Plan requires review and sign-off from the following stakeholders prior to the start of test execution.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Lead |  |  |  |
| Development Lead |  |  |  |
| Product Owner |  |  |  |
| Project / Release Manager |  |  |  |